# GitHub Issue #11 Update — Source Review Complete

Status: Task complete
Branch: integrate/evidence-search
Commits: b87fd30 (register integration), 93e5cf1 (findings)
Findings document: docs/wexford-source-review-findings.md

## What Was Verified

✅ 9 of 10 sources accessible and content matches register descriptions
✅ All 6 staged candidates verified against exact source passages
✅ Event dates, publication dates, and date precision accurately preserved
✅ Evidence types correctly classified (OFFICIAL_STATEMENT, OFFICIAL_REPORT, OPERATOR_STATEMENT, OFFICIAL_DESIGNATION, OFFICIAL_ASSESSMENT)
✅ Rights status UNKNOWN is accurate — public availability does not establish reuse permission
⚠️ 1 source blocked: WCC SFRA consultation portal (alternative access needed)

### Source Verification Summary

| Source | Provider | Status | Key Finding |
| --- | --- | --- | --- |
| wcc-plan | Wexford County Council | ✓ Verified | “Variation No. 1, adopted 13th July 2026” |
| epa-slaney | EPA / Catchments.ie | ✓ Verified | May 2024 report, “based on data up to 2021” |
| ue-tagoat | Uisce Éireann | ✓ Verified | €6.7m, Kilrane→Rosslare, spring 2027 |
| rosslare-plan | Rosslare Europort | ✓ Verified | €350m (5 components: masterplan, digitisation, BCP, N25, ORE) |
| npws-slaney | NPWS | ✓ Verified | SAC 000781 (Carlow, Wexford, Wicklow) |
| npws-harbour | NPWS | ✓ Verified | SPA 004076 (Wexford) |
| mara-map | MARA | ✓ Verified | ArcGIS link identified; layer metadata pending |
| opw-flood | OPW | ✓ Verified | Portal accessible; scenario/date inspection outstanding |
| wcc-planning | Wexford County Council | ✓ Verified | Planning search portal accessible |
| wcc-sfra | Wexford County Council | ✗ Blocked | Consultation portal verification challenge |

## Three Recommended Demonstration Cases

### 1. Wexford Harbour / Slaney Estuary

Buyer decision: “What environmental and planning evidence affects this harbour/estuary proposal?”

Available evidence (5 records): - Protected-site designations (SAC 000781, SPA 004076) - Water-quality status (harbour waterbody: Moderate, at risk; 2016–2021 data) - County plan variation (2026-07-13)

Missing before demonstration: - Proposal geometry (which development?) - Live 2025–2026 monitoring (EPA uses 2021 data) - Approved layer reuse permissions - Passage-level source anchors

### 2. Rosslare–Kilrane–Tagoat

Buyer decision: “Which infrastructure dependencies affect wastewater-dependent development delivery?”

Available evidence (5 records): - UÉ Tagoat project (€6.7m, Tagoat → Kilrane → Rosslare, spring 2027 forecast) - Rosslare €350m investment (5 separate components) - Rosslare Harbour waterbody (HMWB, under review)

Missing before demonstration: - Separate project stages (completed vs. forecast milestones) - Funding and approval sources - Verified asset identities (does “Rosslare WWTP” match EPA records?) - Individual Rosslare component status

### 3. Enniscorthy / Slaney

Buyer decision: “What flood, water, and planning evidence must be considered together for a site near Enniscorthy?”

Available evidence (5 source categories): - Slaney water-quality assessments (2016–2021 data) - OPW flood-map layers (national and community-scale; scenario pending) - Protected-site designation (SAC 000781) - Planning portal search - County plan (2022–2028 + Variation 1)

Missing before demonstration: - Inspected flood layer metadata (AEP scenario, climate scenario, date) - Selected public planning case - SFRA access (blocked; alternative route needed) - Site-specific intersection (waterbody/flood/protected boundary)

## Remaining Blockers

### High Priority

- ☐ Rights/permissions: Seek embedding/redistribution approval from WCC, NPWS, EPA, OPW

- ☐ Case selection: Choose one real public proposal per case with the buyer (as stated in delivery plan)

### Medium Priority

- ☐ Retrieve WCC SFRA (consultation portal blocked)

- ☐ Inspect OPW flood-map layer metadata (scenario, climate, date, defences)

- ☐ Inspect MARA layer catalogue and API

- ☐ Identify one real planning application per case area

- ☐ Extract passage-level anchors (PDF page/section) for each candidate

## Next Small Implementation Task

Recommendation: Task 1 from delivery plan — Approve source permissions and select the three cases

Why this task first: - No source import, adapter work, or map implementation can proceed without: 1. Knowing which sources are permitted for embedding/export 2. Knowing which real proposals anchor each demonstration 3. Defining measurable scope (5–10 reviewed claims per case, not county-wide)

Concrete deliverables: 1. Rights status updated per source (GRANTED / DENIED / CONDITIONALLY_GRANTED / REMAINS_UNKNOWN) 2. One real current proposal identified per case (with buyer) 3. Demonstration scope confirmed (claim count, geography, acceptance criteria)

Estimated effort: 2–3 days (depends on rights response times and buyer availability)

## What This Enables

✅ Honest map showing 2021 water quality, protected sites, operator plans, and county policies
✅ Explicit coverage gaps (no live 2026 data, no proposal-specific analysis)
✅ Source-linked evidence (once passage anchors extracted)
❌ Cannot yet anchor to a real buyer proposal
❌ Cannot show live measurements
❌ Cannot embed layers or export evidence briefs without permissions

## Related Files

- Findings: docs/wexford-source-review-findings.md

- Delivery plan: docs/wexford-delivery-plan.md

- Source register: pipeline/wexford/source-register.json

- Review candidates: pipeline/wexford/review-candidates.json

- Question register: pipeline/wexford/question-register.json

No production import, no embeddings, no monitoring — documentation and verification only.